FinDoc Extractor

Financial Document Processing Pipeline

Engineering Handoff Document

For integration into DigitalDSA Web Application

Version 2.0  |  April 2026

Confidential — Engineering Team Only

# 1. Project Objective

Build a production-grade API service that extracts structured financial data from Indian financial documents (Bank Statements, Salary Slips, ITR, Form 16, PAN, Aadhaar) across all input formats: Digital PDF, Scanned PDF, Mobile Photo, Screenshot, and WhatsApp image.

The extracted data feeds directly into DigitalDSA’s loan underwriting workflow, providing automated credit assessment including FOIR calculation, EMI detection, salary verification, bounce detection, and risk scoring.

# 2. What Has Been Achieved

## 2.1 Core API (FastAPI)

| Feature | Endpoint | API Calls | Status |
| --- | --- | --- | --- |
| Health check | GET / | 0 | Done |
| API key check | GET /health | 0 | Done |
| Document type detection | POST /detect | 0 | Done |
| Column config UI | GET /config | 0 | Done |
| Config API (GET/POST) | /config/api | 0 | Done |
| Local analysis (no LLM) | POST /analyze | 0 or 8 max | Done |
| Full extraction + LLM | POST /extract | 1 or 9 max | Done |

## 2.2 Document Processing Pipeline

| Feature | Description | Status |
| --- | --- | --- |
| Digital PDF extraction | pdfplumber text + table extraction with dedup | Done |
| Scanned PDF detection | Auto-detect text layer presence | Done |
| Scanned PDF (Gemini Vision) | Smart sampling: max 8 pages sent as images | Done |
| Scanned PDF (img2table+EasyOCR) | Offline table extraction (needs Python 3.13 venv) | Done |
| Scanned PDF (Tesseract fallback) | Bounding box table reconstruction | Done |
| Magic byte validation | Prevents content-type spoofing | Done |
| File size limit | 20MB max upload | Done |
| Temp file cleanup | Windows-safe with PermissionError handling | Done |
| CORS configuration | Configurable via ALLOWED_ORIGINS env var | Done |
| Async I/O | asyncio.to_thread for CPU-bound tasks | Done |

## 2.3 Bank Statement Analysis (Local, Zero API)

| Feature | Description | Status |
| --- | --- | --- |
| Column auto-detection | Keyword + data-driven header detection, 28 banks covered | Done |
| Column config JSON | User-editable keyword mappings via browser UI | Done |
| Transaction parsing (tables) | Multi-line descriptions, page-spanning tables | Done |
| Transaction parsing (OCR text) | Regex fallback for scanned PDFs | Done |
| Date normalization | 10+ Indian date formats, OCR year correction | Done |
| Amount parsing | Indian format (1,23,456.78), Cr/Dr suffix, parentheses | Done |
| EMI detection | Recurring monthly debits, confidence scoring | Done |
| Salary detection | Recurring monthly credits, 15% variance allowed | Done |
| Monthly summaries | Credits/debits/net per month | Done |
| Description cleaning | Strip UPI IDs, NEFT refs, timestamps for grouping | Done |

## 2.4 Underwriting Analytics (Local, Zero API)

| Feature | Description | Status |
| --- | --- | --- |
| FOIR calculation | EMI/Income ratio with eligibility assessment | Done |
| Average Monthly Balance | AMB with trend detection (stable/improving/declining) | Done |
| Bounce detection | ECS/NACH/cheque bounces with severity scoring | Done |
| Credit card detection | Identifies card payments by issuer (SBI, HDFC, RBL, etc.) | Done |
| Suspicious patterns | Circular transactions, cash padding, balance padding | Done |
| Employer consistency | Single/multiple employers, salary gap detection | Done |
| Risk scoring | Composite score (0-15) with rating and risk factors | Done |

## 2.5 LLM Integration

| Feature | Description | Status |
| --- | --- | --- |
| Gemini 2.5 Flash | Document classification + account summary extraction | Done |
| Gemini Vision | Scanned PDF page-to-table extraction | Done |
| Lazy client init | Only creates client on first request | Done |
| Prompt injection guard | Redacts suspicious lines in extracted text | Done |
| JSON retry logic | Simplified retry prompt on parse failure | Done |
| Word-boundary truncation | Truncates at ~7500 chars without cutting mid-word | Done |

# 3. Test Results (Real Bank Statements)

## 3.1 Digital PDF (HSBC, 127 pages)

File: Account statement 16 June till 1 Jan 26.pdf

Processing time: ~3 seconds (zero API calls)

| Metric | Result |
| --- | --- |
| Transactions parsed | 628 (439 debits, 189 credits) |
| EMIs detected | 6 (Piramal Rs 32,473, ECS Rs 2,000, Repay Rs 7,816) |
| Salary detected | 1 (Manpower Services India, Rs 52,090 avg) |
| Monthly summaries | 20 months with full credit/debit breakdown |
| FOIR | 192.1% (Critical) |
| Bounces | 2 detected |
| Credit cards | RBL (Rs 33K avg) + SBI (Rs 20K avg) |
| Risk score | HIGH (9/15) |

## 3.2 Scanned PDF (Union Bank, 23 pages)

File: Bank statement Radha (1).pdf

Method: Gemini Vision (8 sampled pages) OR img2table+EasyOCR

| Metric | Gemini Vision | img2table+EasyOCR |
| --- | --- | --- |
| Tables found | 29 | 29 |
| Date accuracy | Correct (01-09-2025) | Correct (01-09-2025) |
| Amount accuracy | Correct (49.00, 190.00) | Correct (49.00, 190.00) |
| Speed | ~5 min (8 API calls) | ~8 min (CPU, no API) |
| API calls | 8 | 0 |

# 4. System Architecture

## 4.1 File Structure

- main.py — FastAPI app, endpoints, CORS, config UI, file validation

- extractor.py — PDF text/table extraction, scanned PDF detection, Gemini Vision

- bank_analyzer.py — Transaction parsing, EMI/salary detection, underwriting analytics (~1200 lines)

- llm_extractor.py — Gemini Flash integration, prompt, retry logic, JSON parsing

- schemas.py — Pydantic models, MIME types, magic bytes

- column_config.json — User-editable column keyword mappings (28 banks)

- .env — GEMINI_API_KEY (not committed)

## 4.2 Processing Pipeline

PDF Pipeline:

- Upload → Validate (magic bytes + size) → Detect (digital vs scanned)

- Digital: pdfplumber extracts text + tables → bank_analyzer parses locally → JSON

- Scanned: Gemini Vision extracts tables from page images → bank_analyzer parses → JSON

- Fallback: img2table+EasyOCR (offline, slower) OR Tesseract bbox (basic)

Image Pipeline:

- Upload → Validate → Gemini Vision direct → JSON

## 4.3 Smart Page Sampling (Scanned PDFs)

For scanned PDFs, the system intelligently selects max 8 pages to send to Gemini Vision, regardless of document length:

- Always: Page 0 (header), Page 1 (first transactions), Last page (closing balance)

- Remaining budget: Evenly spaced middle pages

- 23-page PDF → 8 API calls: pages 0, 1, 2, 5, 8, 11, 14, 22

- 127-page PDF → 8 API calls: pages 0, 1, 2, 22, 42, 62, 82, 126

# 5. Technology Stack

| Layer | Library | Purpose | Cost |
| --- | --- | --- | --- |
| API | FastAPI | REST API + Swagger UI | Free |
| PDF (digital) | pdfplumber | Text + table extraction | Free |
| PDF (images) | PyMuPDF (fitz) | Page to image conversion | Free |
| Table detection | img2table 1.4.2 | OpenCV-based table finder | Free |
| OCR | EasyOCR | Text recognition in cells | Free |
| LLM | Gemini 2.5 Flash | Classification + extraction | Free tier |
| LLM Vision | Gemini 2.5 Flash | Scanned page extraction | Free tier |
| Validation | Pydantic | Schema validation | Free |
| OCR fallback | Tesseract | Basic OCR (legacy) | Free |

Python Version: 3.13 (venv13) — required for img2table 1.4.2 compatibility. Python 3.14 venv still exists but img2table won’t install on it.

# 6. Further Planning — DigitalDSA Integration

## 6.1 Phase 1: API Hardening (Week 1)

- Add authentication (JWT/API key) to all endpoints

- Add rate limiting per user/IP

- Add request logging and audit trail

- Add proper error codes and error response schema

- Add file upload progress tracking

- Dockerize the service for consistent deployment

- Write unit tests for bank_analyzer (date parsing, EMI detection, FOIR)

- Write integration tests with sample PDFs

## 6.2 Phase 2: Multi-Document Support (Week 2)

- Salary Slip extraction — LLM-based (100+ company templates, no standard format)

- ITR extraction — pdfplumber page 1-2 summary + LLM field mapping

- Form 16 extraction — Part A (standard) + Part B (varies by company)

- PAN Card extraction — Gemini Vision direct (no table structure)

- Aadhaar extraction — Gemini Vision + UID masking (store last 4 only)

- eAadhaar PDF decryption — pdfplumber + password (pincode+DOB)

- Batch upload endpoint — accept multiple files per applicant

## 6.3 Phase 3: DigitalDSA Frontend Integration (Week 3-4)

- Create /api/v1/ versioned endpoints for DigitalDSA web app

- Applicant-level document grouping (all docs for one loan application)

- Document upload UI with drag-drop, auto-categorization badge

- Extraction results dashboard with confidence indicators

- Credit memo generation — FOIR card, income card, obligation card, risk card

- PDF page viewer with field highlighting (trace extracted data to source)

- Export to Excel/PDF for underwriter review

- WebSocket progress updates for long-running scanned PDF processing

## 6.4 Phase 4: Production & Scale (Week 5+)

- Deploy on Railway (2GB RAM for EasyOCR) or HuggingFace Spaces (16GB free)

- Enable Gemini billing for production volume (~Rs 0.50 per document)

- Add Google Vision API as premium OCR option for critical scanned documents

- Queue system (Redis + Celery) for async processing of large batches

- Database (PostgreSQL) for storing extraction results and audit trail

- Admin dashboard for monitoring API usage, success rates, processing times

- Webhook callbacks for long-running extractions

# 7. API Response Structure (Bank Statement)

POST /analyze returns the following JSON structure:

- document_type: "bank_statement"

- confidence: "local_parse" | "high" | "medium" | "low"

- data.transactions[]: date, description, debit, credit, balance, raw_date

- data.transaction_count: total number of parsed transactions

- data.emis[]: description, amount, frequency_months, confidence, dates[]

- data.salary_patterns[]: description, average_amount, min/max, frequency, dates[]

- data.monthly_summaries[]: month, total_credits, total_debits, net, counts

- data.underwriting.foir: total_monthly_emi, total_monthly_income, foir_percentage, eligible, headroom

- data.underwriting.average_balance: overall_amb, trend, min/max month

- data.underwriting.bounces: bounce_list[], bounce_count, severity

- data.underwriting.credit_card_payments[]: issuer, average_payment, total_paid

- data.underwriting.suspicious_patterns[]: type, date, amount, severity, reason

- data.underwriting.employer_consistency: consistent, employers[], gap_months[]

- data.underwriting.risk_score: risk_rating, risk_score (0-15), risk_factors[]

- data.parsing_metadata: parser_used, is_scanned, total_pages, tables_found

# 8. Known Limitations

| Issue | Impact | Workaround |
| --- | --- | --- |
| Gemini free tier: 20 RPD | Max 2 scanned PDFs/day | Enable billing (~Rs 0.50/doc) |
| img2table needs Python 3.13 | Can’t use Python 3.14 venv | Use venv13 (already created) |
| EasyOCR slow on CPU (~8 min) | Offline mode is slow | Use Gemini Vision (fast) |
| FOIR 192% on test data | EMIs may include non-EMI transfers | Tune min_amount threshold |
| Scanned PDF: 8 pages sampled | May miss transactions on unsampled pages | Increase max_api_calls or enable billing |
| No auth on endpoints | Open API for now | Add JWT before production |

FinDoc Extractor v2.0 — Engineering Handoff — April 2026 — Confidential